Firemongo

Firebase Realtime Database Emulator

April 28, 2023

University of southern california

Kayvan Shah – kpshah@usc.edu – 1106650685 – Group 19

Final Project Report

Table of Contents

Introduction	2

Team Members	2

Project Details	2

Requirements	2

Project Plan	3

Timeline	3

Milestones	3

Task Level Progress	4

Learnings & Experiences	4

Version 1	4

Challenges & Outcomes	4

Timeline Catchup & Mitigation	4

Version 2	5

Challenges & Outcomes	5

Limitations	5

Overall Learnings & Experiences	5

Implementation	6

Tech Stack	6

Design	7

Data Model	7

API Design	8

App Layout and Directory Structure	10

Results	11

GitHub Repository	11

Landing Page	11

Version 1	12

Mongo Atlas Cluster	12

Command Line Interface	12

Version 2	13

CURL CLI Implementation	13

Swagger Documentation	14

Server Logs	16

Okteto Cloud Deployment	16

Future Scope	16

References	16

# Introduction

This project is an emulation of Firebase Realtime DB's RESTful API using FastAPI and MongoDB as the database. It enables users to store and retrieve data using CRUD operations and can handle concurrent requests. The project is scalable, secure, and efficient, emulating the key functionalities of Firebase Real-time Database. It is deployed on Okteto Cloud and Docker, which provide an isolated development environment that can be easily shared with a team. The API mimics the behavior of Firebase endpoints, and data is stored using MongoDB Atlas, a cloud-based database service.

# Team Members

| Sr No. | Name |
| --- | --- |
| 1 | Kayvan Shah |
| Group | 19 |

# Project Details

| Title | FireMongo |
| --- | --- |
| Name | Firebase Emulator |
| About | Firebase Realtime Database RESTful API Emulation |
| GitHub Repo (Public) | https://github.com/KayvanShah1/firebase-realtime-db-emulator |
| Google Drive Link | https://drive.google.com/drive/folders/1EYhpnZKPlnQeufIIBwUM8f-GZtdPSY6s?usp=sharing |

# Requirements

Requirements on your prototype system (database server):

- RESTful API which supports functions in Firebase RESTful API, which include:

PUT, GET, POST, PATCH, DELETE, and filtering functions:

  - orderBy=”$key”/”$value”/”name”

  - limitToFirst/Last

  - equalTo

  - startAt/endAt.

- Store JSON data in another database

- It should have a proper index created in the database to support orderBy. For example, for orderBy=”name” on users.json, it should create an index on the name.

- A command-line interface that allows users to query/update the content of the database using the curl command (similar to that in Firebase), for example:

  - curl -X GET ‘http://localhost:5000/users.json?orderBy=”name”&limitToFirst=5’

  - curl -X PUT ‘http://localhost:5000/users/200.json’ -d ‘{“name”: “john”, “age”: 25}’

- Note: the command should return data/response in JSON format like that in Firebase

# Project Plan

## Timeline

| Week | Dates | Tasks |
| --- | --- | --- |
| Week 1 | Feb 13-Feb 19 | Finalizing the tech stack Going through the tutorials Design API Creating a Git Repo & project’s directory structure Sample data |
| Week 2 | Feb 20-Feb 26 | Data odelling PUT request function POST request function |
| Week 3 | Feb 27-Mar 5 | GET request function and filters |
| Week 4 | Mar 6-Mar 12 | PATCH request function DELETE request function |
| Week 5 | Mar 13-Mar 19 | Deployment on a free site hosting platform OR using Docker Test using “curl” |
| Week 6 | Mar 20-Mar 26 | Midterm Progress Report TESTING + BUG FIXES Documentation – Docstrings, Readme & Setup |
| Week 7 | Mar 27-Apr 2 | TESTING Video Documentation |
| Week 8 | Apr 3-Apr 9 | Final Report |
| Week 9 | Apr 10-Apr 16 | BUFFER TIME |
| Week 10 | Apr 17-Apr 23 | BUFFER TIME |

## Milestones

| NAME | STATUS |
| --- | --- |
| Finalizing the tech stack | COMPLETED |
| API DESIGN | COMPLETED |
| DATA MODELING - V1 - V2 | COMPLETED COMPLETED COMPLETED |
| REPOSITORY DIRECTORY STRUCTURE | COMPLETED |
| ENDPOINTS - V1 - V2 | COMPLETED COMPLETED COMPLETED |
| TEST CURL COMMANDS | COMPLETED |
| LANDING PAGE | COMPLETED |
| DEPLOYMENT | COMPLETED |
| DOCUMENTATIONs | COMPLETED |

## Task Level Progress

Some milestones are tasks by themselves, so they are not repeated below.

| NAME | STATUS |
| --- | --- |
| ENDPOINTS version 1 - post - put - patch - delete - get | DEPRECATED COMPLETED COMPLETED COMPLETED COMPLETED BLOCKED |
| ENDPOINTS version 2 - post - put - patch - delete - get | COMPLETED COMPLETED COMPLETED COMPLETED COMPLETED COMPLETED |
| documentation - DOCstrings - API DOCS | COMPLETED COMPLETED COMPLETED |
| deployment - DOCKER - hosting | COMPLETED COMPLETED COMPLETED |
| testing - CURL - deployment | COMPLETED COMPLETED COMPLETED |

# Learnings & Experiences

## Version 1

### Challenges & Outcomes

- Data model used in version 1 of endpoints didn’t turn out to be feasible when retrieving data from the client end.

  - Followed a nested document structure, where every document in a collection had its schema.

  - Used a single collection for housing all the incoming data.

  - Create, Update & Delete operations were simplified using this data model.

  - Read operation turned out to be complicated, which involved writing complex queries on the database server side and writing complex filter logic to get the desired results.

  - The retrieval approach failed for basic filters and hence deprecated it.

### Timeline Catchup & Mitigation

- Unexpected challenges pushed some important & secondary tasks to the upcoming week nearing the deadline and stressing the workload. Hopefully, a buffer time estimate becomes helpful here.

- Implement the ideas for a new data model such that indexing and querying data is easier by utilizing the prowess of the multiple Mongo Collections housing documents following similar JSON schema.

## Version 2

### Challenges & Outcomes

- The revamped data model effectively utilizes the robust querying and indexing features of MongoDB, improving the read and write operations to match the capabilities of Firebase.

- While the majority of data filtering and querying is handled by MongoDB for robustness, there are certain scenarios where the logic needs to be executed on the server side for optimal performance.

  - If one request data from within a document applying orderBy and other filtering queries.

  - If one fetches data from the root, i.e, on the database level.

### Limitations

- Firebase Realtime Database and MongoDB have different data models, and as a result, there are some root-level data operations that are possible with Firebase but not with MongoDB.

- In Firebase Realtime Database, data is stored as a JSON tree structure, where each node is a key-value pair. The root node is the topmost node in the tree structure. Some of the root-level data operations that are possible with Firebase but not with MongoDB include:

  - Setting data with a single call:

    - In Firebase, you can set data at the root level with a single call, which automatically creates a new node if it doesn't exist. In MongoDB, you would have to create a new document and insert it into the collection.

  - Updating data with a single call:

    - In Firebase, you can update data at the root level with a single call, which automatically updates the data if it exists. In MongoDB, you would have to use the update() method to update a document in the collection.

  - Deleting all data with a single call:

    - In Firebase, you can delete all the data at the root level with a single call. In MongoDB, you would have to delete each document in the collection individually.

- However, it is important to note that MongoDB provides more flexibility in querying and filtering data, as well as more powerful indexing and aggregation capabilities, which can be leveraged to provide more complex data operations.

## Overall Learnings & Experiences

- Choosing the right data model is crucial for the success of any application. It's important to consider the nature of the data, the type of queries that will be performed, and the expected traffic and workload.

- Filtering and querying data can be a challenging task, especially when dealing with large datasets. It's important to have a good understanding of the available querying and filtering capabilities of the chosen database system.

- Every database system has its limitations and trade-offs. It's important to understand these limitations to make informed decisions.

- Time management is crucial for the success of any project. It's important to allocate enough time for unexpected challenges and prioritize tasks based on their importance and urgency.

- Effective planning and understanding requirements, prioritizing tasks, breaking them down into smaller pieces, creating a project timeline, reviewing, and adjusting the plan as needed, and communicating effectively with team members are essential for the success of any project.

# Implementation

## Tech Stack

| Tech Name | Description |
| --- | --- |
| Python | - Popular programming language with a large community and extensive library support - Provides many built-in data structures and data manipulation capabilities. - Supports both object-oriented and functional programming paradigms. - Good for scripting, automation, and building web applications |
| FastAPI | - Supports asynchronous programming, which can improve performance for I/O-bound tasks. - Built on top of the Starlette framework, which provides many useful features such as automatic request validation, dependency injection, and support for web sockets. - Provides automatic API documentation using the OpenAPI specification. - Easy to use and can be deployed easily on many platforms. |
| HTML5, CSS | - Easy to build static webpages for prototype projects |
| MongoDB Atlas | - A cloud-hosted version of the popular NoSQL document-oriented database MongoDB - Provides automatic scaling, backups, and monitoring. - Has a flexible schema-less data model that can handle complex data structures. - Provides a powerful query language and indexing system for fast data retrieval. - Offers many integrations with other cloud services and platforms |
| Okteto Cloud | - A Kubernetes-based development platform for cloud-native applications - Provides a fully managed Kubernetes cluster and development environment. - Allows developers to build, test, and deploy their applications in the cloud with ease. - Provides automatic scaling, load balancing, and high availability. - Supports many popular programming languages and frameworks |
| Docker | - A containerization platform that allows developers to package their applications into lightweight, portable containers. - Provides an isolated environment for running applications, which makes it easy to deploy and manage them across different environments. - Provides many useful features such as versioning, networking, and security. - Can be used to build, ship, and run applications anywhere, from local machines to the cloud. |

## Design

### Data Model

In Firebase Realtime DB,

- Entire database is a single JSON documents.

- Has key value pairs.

- Nested up to 32 level but is never recommended.

In Mongo DB,

- It is a document store where every document is a BSON.

- In a cluster

  - Multiple databases.

  - A database has multiple collections.

  - A collection comprises of JSON documents.

Here we consider a database as treated a top-level entity, where collection is a second level index which holds multiple documents. To replicate the JSON response and make it easy to parse, we create a generic document structure having.

- _id = Mongo ID

- fm_id = FireMongo ID which acts an emulated key

- fm_val = Value

Firebase also allows pushing value at the root level index, while this isn’t directly possible with MongoDB – being a document store. It can be achieved with a workaround, but this feature doesn’t have any plausible value or application, and this isn’t recommended as a best practice when modeling a data warehouse or data store.

### API Design

#### Endpoints Path Components

##### Root Level

| Path | Description |
| --- | --- |
| / | - data = a JSON object - collection = data.keys(), a JSON object - _fm_id = collection.keys() - _fm_val = collection.values() |

##### Collection Level

| Path | Description |
| --- | --- |
| /collection | - data = a JSON object - collection = data.keys(), a JSON object - _fm_id = collection.keys() - _fm_val = collection.values() |
| /collection/a | - collection = collection - _fm_id = a - nested_key = _fm_val |
| /collection/a/b/c | - collection = collection - _fm_id = a - nested_key = _fm_val.b.c |

#### List of Endpoints

- /.json – To perform root level read and write operation with special cases and limitation.

- /.{path}.json – To perform collection/nested level read and write operation.

##### Save Data

Below are the endpoints to be used for writing to the database, i.e., saving and deleting data.

| Request Type | Endpoint | Path Parameters | Query Parameters |
| --- | --- | --- | --- |
| POST | /.json | - | data |
| POST | /{path}.json | path | data |
| PUT | /.json | - | data |
| PUT | /{path}.json | path | data |
| PATCH | /{path}.json | path | data |
| DELETE | /.json | - | - |
| DELETE | /{path}.json | path | - |

##### Retrieve Data

Below are the endpoints to be used for reading from the database, i.e., fetching data.

| Request Type | Endpoint | Path Parameters | Query Parameters |
| --- | --- | --- | --- |
| GET | /.json | - | orderBy startAt endAt equalTo limitToFirst limitToLast |
| GET | /{path}.json | path | orderBy startAt endAt equalTo limitToFirst limitToLast |

##### Set Rules

To order/sort data by “$key”, “$value”, or child key, one needs to set rules by creating an index for the key. These are some additional endpoints to get, set and delete rules.

| Request Type | Endpoint | Path Parameters | Query Parameters |
| --- | --- | --- | --- |
| GET | /get-rules | - | - |
| PUT | /set-index | path | data |
| DELETE | /delete-index | path | - |

### App Layout and Directory Structure

firebase-realtime-db-emulator

│   .env – Environment variables for the project

│   .dockerignore – Mention files to be ignored by docker-daemon while building Image

│   dev-requirements.txt – Development dependencies – formatters, linters

│   Dockerfile – Build docker image

│   docker-compose.yml – Configuration for Building Docker containers

│   okteto.yml – Deployment configuration for Okteto Cloud

│   README.md – Setup Documentation

│   requirements.txt – App dependencies

├───app – Root folder for backend application

│   │   main.py – Entrypoint file of the server

│   ├───api – Routes definition

│   │   ├───v1

│   │   │   ├───endpoints

│   │   ├───v2

│   │   │   ├───endpoints

│   ├───core – App settings and configurations

│   ├───crud – CRUD utils

│   ├───db – Database configuration

│   ├───schemas – Validation schemas

├───assets – Static files like CSS and images

│   └───css

├───docs – Other documents – ideation, conceptual

├───scripts – Shell scripts

├───templates – HTML Templates

│   └───includes – Generic templates

└───test – Testing scripts

# Results

## GitHub Repository

Link to Public GitHub Repository: https://github.com/KayvanShah1/firebase-realtime-db-emulator

This is a public repository with documentation and details about cloning, setting up the development environment, installing dependencies and deploying it locally, on Docker or on a free hosting platform like Okteto Cloud.

## Landing Page

## Version 1

### Mongo Atlas Cluster

### Command Line Interface

## Version 2

### CURL CLI Implementation

## Swagger Documentation

## Server Logs

## Okteto Cloud Deployment

# Future Scope

- Adding multiuser capabilities

  - A user can create his own project as in Firebase.

  - Users own a database with an account.

  - Signing with account triggers a dependent background operation which fetches the database name associated with user and configures the app to work with it.

- Add support to mimic root level of Firebase

  - Create some special collections and keys which can be associated with the root, easing the database transactions.

# References

- Firebase. (n.d.). Use the Firebase Realtime Database REST API

- The MongoDB documentation

- MongoDB Atlas. (2021). Cloud-hosted MongoDB

- Okteto. (2021). Okteto Cloud Documentation. Okteto Cloud.

- Sebastian Ramirez et al. FastAPI. 2020. [Online].

- Deta. (n.d.). Deta Space Documentation

- Docker. (2021). Docker Documentation

- Shah, K. (2021). KayvanShah1/blogAPI. GitHub.